UK Train Rides Data Analysis and Forecasting

Project Planning & Management

DEPI Junior Data Analyst Track
Graduation Project
October 2026

Team Members
John George • Sandy Saher • Farah Magdy
Ammar Ashraf • Shahd El Bhrawey • Rahma Mohamed

GitHub Repository
https://github.com/johngeorge2006/UK-Train-Rides-Data-Analysis-Forecasting

# 1. Project Proposal

## 1.1 Project Overview

This project focuses on analyzing UK train ride data using Power BI in order to understand travel patterns, ticket demand, revenue performance, and other important trends within the railway dataset. The project will include data cleaning and preprocessing, exploratory data analysis, business-oriented analysis questions, interactive data visualization, and forecasting. The final solution will provide an interactive Power BI dashboard that presents the main findings and supports data-driven decision making.

## 1.2 Problem Statement

Railway travel data contains valuable information about passenger journeys, ticket purchases, revenue, travel routes, and service performance. However, raw data alone does not provide clear insights for decision makers. The project addresses how to transform the available railway dataset into meaningful information that can help understand travel demand, revenue trends, ticket purchasing behavior, and future demand. Historical data will also be used to estimate future train ride demand and revenue.

## 1.3 Project Objectives

Clean and preprocess the UK train rides dataset using Power BI.

Understand the structure, quality, and main characteristics of the data.

Identify meaningful analysis questions that can support decision makers.

Analyze the number of train journeys and travel patterns.

Analyze revenue performance across different periods and categories.

Analyze ticket preferences and ticket classes.

Identify important patterns and trends within the railway data.

Predict the number of rides for the next month.

Estimate forecasted revenue for each day of the next month.

Identify expected demand across different ticket classes.

Build an interactive Power BI dashboard that clearly presents the analysis results.

Prepare final project documentation, report, and presentation.

## 1.4 Project Scope

### In Scope

Data cleaning and preprocessing

Data transformation using Power Query

Data modeling in Power BI

Exploratory data analysis

Travel and journey analysis

Revenue analysis

Ticket class analysis

Identification of trends and patterns

Forecasting of future train rides

Forecasting of daily revenue

Analysis of ticket class demand

Interactive Power BI dashboard

Project documentation

Final report and presentation

### Out of Scope

Development of a website or mobile application

Backend development

API development

Deployment of a software system

Advanced machine learning development outside the requirements of the Junior Data Analyst project

## 1.5 Primary Tool

Microsoft Power BI will be used for data cleaning, data transformation, data modeling, data analysis, forecasting, data visualization, and dashboard development.

## 1.6 Expected Deliverables

Cleaned and prepared railway dataset

Data preprocessing documentation

Documented set of business and analysis questions

Power BI data model

Analysis results and insights

Train ride forecast for the next month

Forecasted daily revenue for the next month

Ticket class demand analysis

Interactive Power BI dashboard

Final project report

Final presentation

# 2. Project Plan

## 2.1 Project Timeline

Phase 1: Project Planning and Requirements

6 October - 16 October 2026

Project Proposal

Project Plan

Team responsibilities

Risk Assessment

KPIs

Requirements Gathering

GitHub organization

Deliverable: Project planning package completed

Phase 2: Data Understanding and Preparation

17 October - 25 October 2026

Understand dataset columns and data dictionary

Check data quality

Clean and preprocess data in Power BI

Deliverable: Cleaned dataset ready for analysis

Phase 3: Analysis Questions and Data Analysis

26 October - 6 November 2026

Finalize business and analysis questions

Analyze routes, stations, revenue, tickets, delays, refunds, and demand patterns

Deliverable: Final documented analysis questions and analysis results

Phase 4: Forecasting and Advanced Analysis

7 November - 15 November 2026

Predict number of rides for the next month

Forecast revenue for each day of the next month

Determine demand across different ticket classes

Deliverable: Ride, revenue, and ticket-class forecasts

Phase 5: Power BI Dashboard Development

16 November - 25 November 2026

Build interactive Power BI pages

Add KPIs, visuals, slicers, and navigation

Review dashboard usability and clarity

Deliverable: Interactive Power BI dashboard

Phase 6: Testing and Final Review

26 November - 30 November 2026

Validate calculations and filters

Review dashboard behavior and results

Resolve issues found during testing

Deliverable: Tested and reviewed project

Phase 7: Final Documentation and Presentation

1 December - 4 December 2026

Final report

Final presentation

Technical documentation

User guide if needed

Project infographic

Final GitHub review

Deliverable: Complete final submission package

## 2.2 Gantt Chart

| Task | 6-10 Oct | 11-16 Oct | 17-25 Oct | 26 Oct-6 Nov | 7-15 Nov | 16-25 Nov | 26-30 Nov | 1-4 Dec |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Proposal |  |  |  |  |  |  |  |  |
| Project Plan & Team Roles |  |  |  |  |  |  |  |  |
| Risk, KPIs & Requirements |  |  |  |  |  |  |  |  |
| Data Understanding & Cleaning |  |  |  |  |  |  |  |  |
| Analysis Questions & Analysis |  |  |  |  |  |  |  |  |
| Forecasting |  |  |  |  |  |  |  |  |
| Power BI Dashboard |  |  |  |  |  |  |  |  |
| Testing & Final Review |  |  |  |  |  |  |  |  |
| Documentation & Presentation |  |  |  |  |  |  |  |  |

Project Start: 6 October 2026    |    Final Completion: 4 December 2026

## 2.3 Project Milestones

| Milestone | Description | Target |
| --- | --- | --- |
| Milestone 1 | Project planning completed | 16 October |
| Milestone 2 | Dataset understood and cleaned | 25 October |
| Milestone 3 | Analysis questions and analysis completed | 6 November |
| Milestone 4 | Forecasting completed | 15 November |
| Milestone 5 | Power BI dashboard completed | 25 November |
| Milestone 6 | Testing and final review completed | 30 November |
| Milestone 7 | Final documentation and presentation completed | 4 December |

## 2.4 Main Deliverables

Cleaned UK Train dataset

Data preprocessing documentation

Analysis questions document

Power BI data model

Analysis and insights

Ride demand forecast

Daily revenue forecast

Ticket class demand analysis

Interactive Power BI dashboard

Testing documentation

Final report

Final presentation

Project infographic

GitHub repository

# 3. Task Assignment & Team Roles

The project team consists of six members. Responsibilities are distributed to ensure that all major project activities are covered while maintaining collaboration and peer review between team members.

| Team Member | Primary Role | Main Responsibilities |
| --- | --- | --- |
| John George | Project Coordinator & Documentation | Project planning, GitHub organization, timeline monitoring, documentation, task follow-up, and integration of final deliverables. |
| Sandy Saher | Data Cleaning & Power Query | Data understanding, data types, missing values, duplicate handling, data transformation, and preprocessing using Power BI. |
| Ammar Ashraf | Data Modeling & DAX | Power BI data model, calculated columns, measures, KPIs, and validation of calculations. |
| Farah Magdy | Business Analysis & Insights | Analysis questions, routes and stations analysis, revenue analysis, ticket analysis, and extraction of business insights. |
| Shahd El Bhrawey | Dashboard & Data Visualization | Dashboard structure, visual selection, slicers, filters, page design, formatting, and user experience. |
| Rahma Mohamed | Forecasting, Testing & Quality Assurance | Ride forecasting, revenue forecasting, ticket class demand analysis, dashboard testing, and final data validation. |

## Peer Review Structure

Data Cleaning: Sandy Saher | Reviewer: Farah Magdy

Data Modeling & DAX: Farah Magdy | Reviewer: Ammar Ashraf

Business Analysis: Ammar Ashraf | Reviewer: Shahd El Bhrawey

Dashboard Development: Shahd El Bhrawey | Reviewer: Rahma Mohamed

Forecasting & Testing: Rahma Mohamed | Reviewer: John George

Documentation & Project Management: John George | Reviewer: All Team Members

# 4. Risk Assessment & Mitigation Plan

The purpose of this risk assessment is to identify potential risks that may affect project progress or quality and to define suitable mitigation actions in advance.

| Risk | Probability | Impact | Solution / Mitigation Action |
| --- | --- | --- | --- |
| Missing or incorrect values in the dataset | Medium | High | Perform a complete data quality check before analysis and document all cleaning steps in Power Query. |
| Duplicate records | Medium | Medium | Identify duplicates using relevant journey and transaction fields and remove only confirmed duplicate records. |
| Incorrect date or time formats | Medium | High | Validate all date and time columns and convert them to appropriate Power BI data types before analysis. |
| Incorrect Power BI calculations or DAX measures | Medium | High | Review important measures manually and assign another team member to validate calculations. |
| Forecast results are inaccurate or unreasonable | Medium | High | Review historical trends, test different forecasting settings, and compare forecasted values with historical patterns. |
| Misinterpretation of dataset columns | Medium | High | Use the provided data dictionary and discuss unclear fields with the team before using them in analysis. |
| Dashboard does not answer the analysis questions | Low | High | Define the analysis questions before building visuals and ensure every major visual has a clear business purpose. |
| Too many visuals make the dashboard difficult to use | Medium | Medium | Limit each dashboard page to relevant KPIs and visuals and maintain a consistent layout. |

Risk Monitoring: The identified risks will be reviewed regularly during the project. If a risk occurs or its probability increases, the team will apply the planned mitigation action and update the project plan when necessary.

# 5. Key Performance Indicators (KPIs)

The following KPIs will be used to measure the success and overall quality of the project. They are defined at the planning stage and will be reviewed again at the end of the project.

1. Data Cleaning Completion
All dataset columns will be reviewed, cleaned, and prepared for analysis.

2. Analysis Questions Completion
All approved analysis questions will be answered using the available dataset.

3. Calculation Accuracy
All important Power BI calculations, measures, and KPIs will be reviewed and validated.

4. Forecasting Completion
The project will complete the required forecasts for the number of rides, daily revenue, and ticket class demand.

5. Dashboard Quality
The Power BI dashboard will clearly present the main findings and answer the important analysis questions.

6. Timeline Completion
Project phases and milestones will be completed according to the planned schedule.

7. Documentation Completion
All required project documents and final deliverables will be completed and uploaded to GitHub.

8. Team Participation
All six team members will complete their assigned tasks and participate in project reviews and the final presentation.

KPI Review: These KPIs will be monitored throughout the project and reviewed at the end to evaluate whether the project objectives have been successfully achieved.